# Change Management & Change Tickets — Session Notes

Knowledge share (anonymized)

Separate document from the AWS database environments overview. No company, product, or person names are included.

# 1. What is change management?

Any work that changes production databases must go through a formal change process.

The organisation knows exactly what will change and where.

You get official permission to perform the change.

You cannot make ad-hoc changes directly in production — production affects clients.

# 2. Production regions & timing

Production is split across three regions:

EU

UK

US

## Change windows

Changes are only allowed before or after normal business working hours.

Goal: avoid disrupting clients.

If something goes wrong, rollback must be possible within the same window.

For patching: there are usually defined maintenance windows, and clients may be notified by email before work begins.

# 3. Where changes are logged (the change ticket / CC)

Changes are logged in a tracking system under your team’s column/queue (e.g. database engineering). Each production change gets its own change ticket (CC).

Example type of work: patching production database instances.

# 4. What to put in the change ticket

Be as descriptive as possible. The ticket should stand alone so someone else can understand and execute it.

## Required / expected content

| Field / section | What to include |
| --- | --- |
| Description | Everything you will do during the change |
| Scripts | Attach or link any SQL/scripts that will run |
| Environments | Which regions/instances will be touched (EU, UK, US) |
| Deployment window | Exact date and time for each environment |
| High-level steps | Step-by-step plan of the work |
| Reason for change | Why this change is needed |
| Risk | Known risks; anything sensitive that could be affected |
| Acceptance criteria | What “done” looks like; what you expect after the change |
| Deployment team | Who deploys; who joins the call for backup |
| Testing resources | Who validates prod after the change |
| Standby resources | Extra people on call if needed |

## Example scheduling pattern

One change might cover UK, US, and EU on a weekend date, scheduled before working hours. Each region can have its own time slot inside the ticket.

# 5. Roles on a production change

| Role | Purpose |
| --- | --- |
| Deployer | One person from the team who executes the change |
| Meeting backup | Another team member on the call if help is needed |
| Testing resource | Confirms clients/instances are OK after the change |
| Standby | Available if extra support is required |
| Peer reviewer | Reviews the ticket before submission — confirms it is complete and correct |

Example (data deletion): deployer runs the change; tester checks only the intended data was removed and the client instance is healthy.

# 6. Approval workflow (ticket states)

Typical flow from creation to completion:

1. Create: Draft the CC with all fields filled in.

2. Peer review: A teammate reviews and confirms the ticket is ready.

3. Waiting approval: Submit for approval; ask the right approver.

4. More information: If rejected or incomplete — update and resubmit.

5. Approved: Wait until the scheduled execution date/time.

6. Execute: Perform the change during the approved window.

7. Deployed / completed: After change is done, tested, and signed off.

Important: you may only execute after the ticket is approved and the scheduled time has arrived.

## Ticket status reference

| Status | When to use it |
| --- | --- |
| To-do | CC created; work not started or still being prepared |
| Waiting approval | CC is complete; submitted for approver |
| More information | Approver needs fixes or extra detail — update and resubmit |
| Approved | Ready to run on the scheduled date/time |
| In progress / executing | Posted start notice; change work underway (see live comms) |
| Deployed | Change done, tested, and signed off |

Note: The recording ends while describing what to do once approved and the start notice is posted — typically you move the ticket to an in-progress state when execution begins.

# 7. Live communication during the change

Use the team’s change-notifications channel (e.g. chat app) for every production change.

## When starting

Post in the change-notifications channel for every production change ticket.

Post at the scheduled time — say you are starting now.

Include the ticket link.

Include the ticket ID and title (copy the title from the ticket).

Message templates (copy and adapt):

Short: “Starting [ticket link] — [brief description]”

Detailed: “Starting CC-XXXXX — [paste ticket title here]”

## When finished

After the change is done, tested, and verified, move the ticket to deployed/completed state.

# 8. Session flow (what was covered)

| Topic | Key takeaway |
| --- | --- |
| Why changes need approval | Production DB changes can affect clients — no ad-hoc changes |
| Regions | EU, UK, US — schedule each if needed |
| When | Before/after business hours; rollback must fit in the same window |
| Where tickets live | Team column/queue in the change tracking tool |
| Ticket content | Description, scripts, environments, times, steps, risks, acceptance criteria |
| People | Deployer + backup on call + testers + standby + peer reviewer |
| Approval | Peer review → submit → approved → then execute on schedule |
| Comms | Post start (and finish) in change-notifications channel |
| Close-out | Test → move ticket to Deployed |

# 9. End-to-end checklist

Draft change ticket with full description, scripts, environments, times, risks, acceptance criteria

Assign deployer, backup, testers, standby

Peer review completed

Submit for approval → approved

Notify clients if required (e.g. patching)

Post “starting” message in change-notifications channel at scheduled time

Execute within the change window

Test with testing resources

Rollback if needed (still within window)

Post completion / move ticket to deployed

# 10. Quick reference diagram

CREATE CC  →  PEER REVIEW  →  SUBMIT  →  APPROVED?
                    │                              │
                    │                         NO → MORE INFO → fix → resubmit
                    │                              │
                    │                         YES → wait for window
                    ▼
            POST "STARTING" in notifications channel
                    ▼
            EXECUTE (deployer) + BACKUP on call
                    ▼
            TEST (testing resources)
                    ▼
            DONE → move to DEPLOYED + notify

# 11. Terms (plain English)

| Term | Meaning |
| --- | --- |
| CC / change ticket | Formal record and approval for a production change |
| Change window | Approved time slot (usually outside business hours) |
| Deployer | Person who runs the change |
| Peer review | Teammate checks the ticket before approval |
| Acceptance criteria | How you know the change succeeded |
| Rollback | Revert if something fails — within the same window |

Generated for personal reference. Anonymized — no sensitive identifiers.