Status Update: V2 Sharing Allowlist Audit

The V2 sharing allowlist audit for the PROD UK server environment is complete. All other server environments are currently pending review.

Scope & Progress

Completed: DXM PROD UK server. This involved auditing 45 client WordPress instances across Development, Staging, and Production environments, totaling 135 schemas.

Pending: DXM PROD EU, PROD US, DEV Ireland, and REL Ireland server environments.

Exclusions: UDM site gxafcfqjhh (RWC Rebuild) was omitted during this run. While registered in UDM, it does not currently have an active schema on PROD UK.

Methodology & System Impact

Execution: Query 1 and Query 2 logic were run safely on all target schemas. Collected details were categorized according to the defined ticket matrix.

System Impact: Zero data impact. All operations were run as read-only (SELECT statements only).

State Updates: The MIGRATE_SHARING_POST_TYPES script was not executed (neither live nor as a dry run). No updates or structural changes were made to sharing_settings or active_sitewide_plugins.

Data Mapping: Client identification relied directly on the UDM WordpressSites table, mapping projectNumber values to their matching schema prefixes.