Status: In Progress

Summary

Reviewing and validating the Database Environment Confluence page against current AWS infrastructure. Work is being carried out on a draft copy to avoid disrupting the live page until changes are confirmed and reviewed.

Draft page: link here
Original page: https://kurtosys-prod-eng.atlassian.net/wiki/spaces/TM/pages/2855862853/Database+Environment

Completed so far

- Reviewed the existing page in full

- Validated Zabbix, KAPP DEV, KAPP REL, and DXM DEV against AWS (Non-Prod)

- Corrected Zabbix REL and PRD region fields (previously listed as London, confirmed as Ireland via server naming convention)

- Fixed a typo (SingelStore → SingleStore)

- Removed 2 duplicate Zabbix rows from the monitoring table

- Removed decommissioned KAPP DEV nodes (ew1d-admin-01, ew1d-admin-02) — confirmed absent in AWS

Awaiting team input

- KAPP DEV SingleStore Studio URL — proposed update noted on the draft, not yet applied, pending confirmation

- Several active RDS databases found in AWS not documented on the page (ew1d-charts, ew1d-crm, ew1d-healthcheck, etc., plus REL equivalents) — owner/application confirmation needed before adding

Remaining work

- Validate KAPP PRD (Frankfurt, London, Virginia), DXM PRD, InvestorPress Encore PRD, and WordpressV2 against AWS

- Apply confirmed changes once team responses are received

- Review draft before publishing

- Publish to live page and update this ticket with the final link